PRODUCT REQUIREMENTS DOCUMENT

Advanced Data Visualization

Dashboard Builder

Drag-and-Drop • Real-Time • JavaScript-Native

| Version | 2.0 — Final |
| --- | --- |
| Status | Approved for Development |
| Core Stack | JavaScript (React / Node.js) |
| Timeline | 8 Weeks (Phased) |

# 1.  Executive Summary

This document defines the complete product requirements for the Advanced Data Visualization Dashboard — a fully JavaScript-native, browser-based platform that empowers non-technical users to upload datasets, build interactive dashboards via drag-and-drop, and share real-time visual insights — with zero coding required.

Mission: Democratize data storytelling. Any user, any dataset, any insight — in under five minutes.

## 1.1  Product Goals

| Goal | Success Definition |
| --- | --- |
| No-Code Dashboard Creation | Any user can build a functional dashboard within 5 minutes of signup |
| Real-Time Visualization | Chart updates render in < 300ms on input change, no page reload |
| Collaborative Sharing | Shareable links with view-only mode operational from day one |
| JS-Native Architecture | 100% frontend logic in JavaScript; zero Python dependency for core features |
| Extensible Plugin System | Community can add custom chart types via a registered widget API |

## 1.2  Target Users

| User Type | Primary Use Case | Key Need |
| --- | --- | --- |
| Students / Researchers | Academic data analysis, assignment reports | Simple UI, CSV import, shareable output |
| Data Analysts (Jr.) | Rapid prototyping of dashboards before BI tool handoff | Multiple chart types, filter chaining |
| Small Business Owners | Sales, inventory, and growth monitoring | KPI cards, date filters, PDF export |
| Frontend Developers | Embedded dashboards in client products | REST API access, iframe embed, widget SDK |
| Educators | Classroom visualizations and live demos | Preset templates, annotation layer |

# 2.  Architecture Overview

Design Principle: JavaScript-first, top to bottom. The frontend is the product. The backend is the plumbing.

## 2.1  High-Level Architecture

The system is structured as a three-tier JavaScript monorepo, enabling shared TypeScript types across frontend and backend:

| Layer | Responsibilities |
| --- | --- |
| Client (React 18) | Drag-and-drop canvas, chart rendering, state management, file parsing, real-time updates via WebSocket |
| Server (Node.js + Express) | REST API, WebSocket server (Socket.io), auth, dataset storage, dashboard persistence |
| Data Layer (MongoDB) | User profiles, dashboard JSON configs, raw dataset metadata, widget registry |
| Worker Thread (Node.js) | Heavy CSV/JSON parsing offloaded to worker_threads to keep the event loop non-blocking |

## 2.2  Frontend Architecture (React 18)

### Component Hierarchy

| Component | Responsibility | Key Library |
| --- | --- | --- |
| <App /> | Router, auth context, global state provider | React Router v6 |
| <DashboardCanvas /> | Grid layout, drag-and-drop host | react-grid-layout + @dnd-kit/core |
| <ChartWidget /> | Individual chart container + config panel | Recharts / D3.js |
| <DataUploader /> | File drop zone, CSV/JSON parser, preview table | Papaparse (CSV), custom JSON walker |
| <FilterPanel /> | Global & per-chart filter controls | Custom hook: useFilters() |
| <WidgetConfigDrawer /> | Axis mapping, color, label, aggregation settings | React Hook Form |
| <ShareModal /> | Link generation, embed code, permissions | Clipboard API |

## 2.3  State Management Strategy

Global state is managed with Zustand (lightweight, no boilerplate) combined with React Query for all server-state synchronization:

| Store / Hook | State Owned |
| --- | --- |
| useDashboardStore (Zustand) | Widget layout, positions, sizes, active dashboard ID |
| useDatasetStore (Zustand) | Uploaded datasets, parsed column metadata, active dataset |
| useFilterStore (Zustand) | Active filters, filter chain, computed filtered dataset slice |
| useUserStore (Zustand) | Auth token, user profile, preferences, theme |
| useDashboards (React Query) | Server-synced dashboard list, caching, background refetch |
| useChartData (React Query) | Per-widget data fetching with automatic cache invalidation on filter change |

# 3.  Core Feature Specifications

## 3.1  Data Upload & Parsing

| Aspect | Specification |
| --- | --- |
| Accepted Formats | CSV, JSON, TSV (v1); Excel .xlsx via SheetJS (v2) |
| Max File Size | 25 MB client-side; 100 MB with chunked upload (v2) |
| Parser | Papaparse (CSV/TSV) — runs in Web Worker; custom recursive JSON walker |
| Type Inference | Auto-detect: number, date (ISO 8601 + common formats), boolean, string |
| Preview | Virtualized table (react-virtual) — 50-row preview; column type badges; null cell highlighting |
| Validation | Schema check: duplicate headers, missing values report, type mismatch warnings |
| Multiple Datasets | Workspace supports up to 5 simultaneous datasets; widgets bind to any loaded dataset |

## 3.2  Dashboard Builder — Drag-and-Drop Engine

The canvas uses react-grid-layout for the grid system and @dnd-kit/core for accessible drag interactions. All layout mutations are pure JS state updates — no server call on every move.

| Feature | Behaviour |
| --- | --- |
| Grid | 12-column responsive grid; each widget snaps to grid units |
| Drag Source | Widget palette sidebar; drag onto canvas to spawn new widget |
| Reposition | Drag by widget header; auto-rearrange prevents overlaps |
| Resize | Resize handles on corners/edges; min 2x2 grid units per widget |
| Keyboard A11y | Full keyboard drag-and-drop via @dnd-kit keyboard sensor |
| Undo / Redo | Layout history stack (Ctrl+Z / Ctrl+Y) — pure Zustand time-travel |
| Breakpoints | Desktop (xl), Tablet (md), Mobile (sm) — separate saved layout per breakpoint |

## 3.3  Chart Types & Rendering

All charts use Recharts as the primary renderer (SVG-based, React-native). Complex custom visuals fall back to D3.js via a wrapper component.

| Chart Type | Best Used For | Renderer |
| --- | --- | --- |
| Bar (Grouped / Stacked) | Categorical comparisons, rankings | Recharts |
| Line (Multi-series) | Trends over time, continuous data | Recharts |
| Area (Stacked / Gradient) | Volume over time, part-to-whole trends | Recharts |
| Pie / Donut | Proportional breakdown (< 7 slices) | Recharts |
| Scatter Plot | Correlation, outlier detection | Recharts |
| KPI / Stat Card | Single metric with delta indicator | Custom React |
| Data Table | Raw data with sort/filter/pagination | TanStack Table |
| Heatmap | Frequency distribution across 2 axes | D3.js wrapper |
| Treemap | Hierarchical data proportions | D3.js wrapper |
| Custom (Plugin) | User-registered chart via Widget API | Plugin-defined |

## 3.4  Chart Configuration

| Config Option | Details |
| --- | --- |
| Axis Mapping | X-axis: any column; Y-axis: numeric columns; multi-series Y support |
| Aggregation | Sum, Average, Count, Min, Max, Median — applied before render via JS reduce |
| Color Palette | 8 preset palettes; custom hex per series; colorblind-safe palette included |
| Labels & Tooltips | Toggle data labels; rich hover tooltip with formatted values |
| Legend | Clickable legend to show/hide series; draggable legend position |
| Annotations | Drag reference lines, threshold bands, text callouts onto chart |
| Chart Switching | Change chart type without losing config (compatible axis mapping preserved) |

## 3.5  Real-Time Update Engine

Performance Target: Filter → recompute → re-render pipeline must complete in < 300ms for datasets up to 50,000 rows.

| Component | Implementation |
| --- | --- |
| Filter Application | useMemo + Web Worker for datasets > 10k rows; debounced 150ms on slider inputs |
| Chart Re-render | Recharts AnimatedAxis with 200ms transition; no full unmount on data change |
| WebSocket Sync | Socket.io — dashboard config changes broadcast to all open shared viewers in real-time |
| Virtualization | react-virtual on Data Table widget — handles 500k row datasets without DOM bloat |
| Lazy Loading | Widgets outside viewport do not fetch/render data until scrolled into view |

## 3.6  Filter System

| Filter Type | Operators / Behaviour |
| --- | --- |
| Numeric Range | Slider + manual input; operators: >, <, >=, <=, =, between |
| Category / Enum | Multi-select checklist; search inside list for large enums |
| Date / Time | Date range picker (dayjs); presets: Today, Last 7d, Last 30d, This Year, Custom |
| Text Search | Substring match on string columns; regex mode toggle |
| Cross-Widget Filters | Global filters apply to all widgets simultaneously; per-widget filter override option |
| Filter Chains | AND / OR logic between multiple active filters; filter group builder UI |
| Filter Persistence | Active filter state saved as part of dashboard JSON config |

## 3.7  Save, Load & Version History

| Feature | Specification |
| --- | --- |
| Auto-Save | Debounced auto-save every 30 seconds to MongoDB via REST PATCH |
| Manual Save | Ctrl+S / Save button; shows last-saved timestamp in header |
| Version History | Last 20 versions stored; diff view shows added/removed widgets between versions |
| Templates | Save any dashboard as a reusable template; template gallery on new dashboard screen |
| Import / Export | Export dashboard config as JSON; import to restore or share configs between workspaces |
| Offline Draft | IndexedDB cache stores unsaved changes; restores on reconnect with conflict resolution |

## 3.8  Sharing & Embedding

| Feature | Specification |
| --- | --- |
| Shareable Link | Short UUID-based URL; optional expiry (24h / 7d / never) |
| Permissions | Owner: full edit ¦ Editor: drag/config ¦ Viewer: read-only (no config panel rendered) |
| Embed Code | One-click iframe snippet with configurable width/height; respects viewer permission |
| Password Protection | Optional password gate on shared links; bcrypt-hashed server-side |
| Public Gallery | Opt-in to list dashboard in public gallery; discoverable via search |
| Export | PNG screenshot via html2canvas; PDF via jsPDF (client-side, no server needed) |

# 4.  Enhanced Features  (New in v2.0)

Note: These features extend the original PRD scope with high-value additions that keep the product JS-native and differentiate it from generic BI tools.

## 4.1  Widget Plugin API

Developers can register custom chart widgets via a documented JavaScript API. Plugins are loaded dynamically via ES Module imports — no build step required for consumers.

- Plugin interface: { name, icon, defaultConfig, Component, configSchema }

- Plugins published to an npm namespace (@viz-dashboard/widget-*)

- Sandboxed via iframe or React Error Boundary; broken plugins do not crash the canvas

- Widget marketplace listing in the app with one-click install (loads from CDN)

## 4.2  Smart Chart Suggestions (AI-Assisted)

On dataset upload, the system analyses column types and cardinality to proactively suggest the most appropriate chart types. Powered entirely by client-side heuristic rules in JavaScript — no external AI API required for basic suggestions.

| Trigger | Suggestion Logic |
| --- | --- |
| 1 date col + 1 numeric col | Line chart recommended |
| 1 categorical (< 8 values) + 1 numeric | Pie / Bar recommended |
| 2+ numeric columns | Scatter plot or multi-line chart |
| Single numeric column | KPI Card + histogram |
| High cardinality categorical | Treemap or paginated table |

- Trend detection: flags monotonic increase/decrease, detects outliers using IQR method (pure JS)

- Insight cards: auto-generated plain-English insight snippets displayed below each chart (e.g., 'Revenue peaked in Q3 at $240K, up 18% vs Q2')

## 4.3  Annotation & Collaboration Layer

- Sticky note widgets placeable on the canvas (outside chart area)

- Comment threads anchored to specific widgets — resolved/unresolved status

- Live cursor presence for multi-user edit sessions (Socket.io broadcast of cursor positions)

- @mention notifications via in-app toast when a collaborator comments on your widget

## 4.4  Dashboard Theming Engine

- Global theme: Light / Dark / System-follow (CSS custom properties, no re-render)

- Brand kit: upload logo, set primary color — auto-generates accessible contrast palette

- Font selector: 6 curated font pairs (Google Fonts loaded lazily)

- Layout presets: Executive Summary, Operations Monitor, Marketing KPI, Financial Report

## 4.5  Computed Columns

Users can define new virtual columns using a simple expression syntax evaluated by a safe JS expression parser (mathjs), without touching raw data:

- Arithmetic: revenue - cost, quantity * unit_price

- Date math: date_diff(start, end, 'days')

- Conditional: IF(status === 'active', 1, 0)

- Rolling window: rolling_avg(sales, 7) for 7-day moving average

- Expressions are evaluated lazily per widget — no mutation of source dataset

## 4.6  Keyboard-First & Accessibility

- WCAG 2.1 AA compliant — all interactive elements reachable and operable via keyboard

- ARIA live regions announce chart data updates to screen readers

- Colorblind-safe palette option (Okabe-Ito) toggled globally

- Chart data tables: every chart has a 'View as Table' toggle for non-visual consumption

- Focus trap management in modals and drawers (focus-trap-react)

# 5.  Technical Requirements

## 5.1  Technology Stack (JavaScript-Native)

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend Framework | React 18 + Vite | Concurrent rendering, fast HMR, native ESM |
| Language | TypeScript 5.x (strict) | Shared types across FE/BE monorepo |
| Styling | Tailwind CSS 3 + CSS Modules | Utility-first with scoped component styles |
| Drag & Drop | @dnd-kit/core + react-grid-layout | Accessible DnD + mature grid system |
| Charts (primary) | Recharts 2.x | React-native SVG; composable, animatable |
| Charts (custom) | D3.js v7 | Full SVG control for heatmap, treemap |
| Tables | TanStack Table v8 | Headless, virtualized, sortable, filterable |
| State | Zustand 4 + React Query 5 | Minimal boilerplate; server/client state split |
| Forms | React Hook Form 7 | Performant, uncontrolled form handling |
| CSV Parsing | Papaparse 5 | Streaming CSV parser in Web Worker |
| Date Handling | dayjs | Lightweight moment.js alternative |
| Export | html2canvas + jsPDF | Client-side PNG/PDF; no server dependency |
| Backend | Node.js 20 LTS + Express 5 | Stable LTS; Express 5 async error handling |
| Real-Time | Socket.io 4 | WebSocket abstraction with fallback to polling |
| Authentication | JWT + Refresh Tokens (jose) | Stateless auth; secure httpOnly cookies |
| Database | MongoDB 7 + Mongoose 8 | Flexible JSON schema ideal for dashboard configs |
| File Storage | AWS S3 (or MinIO self-host) | Dataset file storage decoupled from DB |
| Testing | Vitest + Testing Library + Playwright | Unit, component, and E2E coverage |
| CI/CD | GitHub Actions + Docker | Automated test, build, deploy pipeline |

## 5.2  REST API Design

All endpoints are versioned under /api/v1 and return JSON. Authentication via Bearer JWT in Authorization header.

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /auth/register | Create new user account | Public |
| POST | /auth/login | Issue JWT + refresh token | Public |
| POST | /auth/refresh | Rotate access token | Refresh token |
| GET | /datasets | List user datasets | Required |
| POST | /datasets/upload | Upload CSV/JSON file | Required |
| GET | /datasets/:id | Get dataset metadata + sample | Required |
| DELETE | /datasets/:id | Delete dataset | Required |
| GET | /dashboards | List user dashboards | Required |
| POST | /dashboards | Create new dashboard | Required |
| GET | /dashboards/:id | Get dashboard config | Required/Share |
| PATCH | /dashboards/:id | Update dashboard (auto-save) | Required |
| DELETE | /dashboards/:id | Delete dashboard | Required |
| POST | /dashboards/:id/share | Generate shareable link | Required |
| GET | /dashboards/:id/versions | List version history | Required |
| GET | /widgets/registry | List available widget types | Public |

## 5.3  Data Models

### Dashboard Document (MongoDB)

| Field | Type & Description |
| --- | --- |
| _id | ObjectId — MongoDB auto-generated |
| userId | ObjectId — reference to User collection |
| name | String — dashboard display name |
| description | String — optional dashboard description |
| datasetId | ObjectId — primary bound dataset |
| widgets | Array<Widget> — ordered list of widget configs |
| layouts | Object { xl, md, sm } — breakpoint layouts for react-grid-layout |
| globalFilters | Array<Filter> — saved global filter state |
| theme | Object { mode, primaryColor, fontPair } |
| shareConfig | Object { token, permissions, expiry, passwordHash } |
| version | Number — incremented on each save |
| createdAt / updatedAt | Date — auto-managed by Mongoose timestamps |

### Widget Sub-Document

| Field | Type & Description |
| --- | --- |
| widgetId | String — UUID v4; stable across re-renders |
| type | String — 'bar' ¦ 'line' ¦ 'pie' ¦ 'area' ¦ 'scatter' ¦ 'kpi' ¦ 'table' ¦ 'heatmap' ¦ 'treemap' ¦ 'custom' |
| title | String — widget display title |
| datasetId | ObjectId — can override parent dashboard dataset |
| mapping | Object { xAxis, yAxis[], colorBy, aggregation } |
| filters | Array<Filter> — widget-level filters (merged with global) |
| styleConfig | Object { palette, showLegend, showLabels, annotations[] } |
| computedColumns | Array<{ name, expression }> |
| pluginConfig | Object ¦ null — arbitrary config for custom plugin widgets |

# 6.  Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | Filter → re-render pipeline | < 300ms (50k rows) |
| Performance | Initial page load (FCP) | < 1.5s on 4G |
| Performance | Dashboard save (PATCH) | < 500ms round-trip |
| Scalability | Concurrent WebSocket connections | 1,000 per Node instance |
| Scalability | Dataset rows handled client-side | Up to 500k (virtualized) |
| Security | Auth token expiry | Access: 15min ¦ Refresh: 7 days |
| Security | CSRF protection | SameSite cookie + CSRF token on mutations |
| Security | File upload validation | MIME type + magic bytes check server-side |
| Reliability | API uptime SLA | 99.5% monthly |
| Reliability | Auto-save failure recovery | IndexedDB offline cache fallback |
| Accessibility | WCAG standard | AA compliant (all core flows) |
| Browser Support | Minimum supported | Chrome 110+, Firefox 115+, Safari 16+ |
| Responsive | Breakpoints | Desktop, Tablet (768px), Mobile (375px) |
| Testing | Unit + integration coverage | >= 80% for core state logic |
| Testing | E2E coverage | Critical user flows (upload → create → share) |

# 7.  User Flows

## 7.1  Primary Flow — New User Onboarding to First Dashboard

| Step | User Action & System Response |
| --- | --- |
| 1. Register / Login | User registers via email or Google OAuth; JWT issued; redirected to empty workspace |
| 2. Upload Dataset | Drag CSV onto uploader; Papaparse streams parse in Web Worker; type inference runs; preview table renders |
| 3. Smart Suggestions | System analyses columns; suggestion banner appears with 3 recommended chart starts |
| 4. Add First Widget | User drags Bar Chart from palette onto canvas; widget spawns with default config |
| 5. Configure Chart | Config drawer opens; user maps X-axis = Category, Y-axis = Revenue; chart renders live |
| 6. Add Filters | User opens Filter Panel; sets date range; all charts update in < 300ms |
| 7. Add More Widgets | User drags KPI Card, Line Chart; resizes grid layout; undo/redo layout change |
| 8. Apply Theme | User switches to Dark mode; entire dashboard re-themes via CSS vars — no re-render |
| 9. Save & Share | Dashboard auto-saves; user clicks Share; copies link; recipient views in read-only mode |
| 10. Export | User clicks Export PDF; jsPDF generates multi-page PDF client-side; download begins |

## 7.2  Returning User Flow

- Login — JWT refreshed silently via refresh token cookie

- Dashboard Gallery — loads recent dashboards via React Query (cached)

- Open Dashboard — widget configs rehydrate; last filter state restored

- Edit — modify widgets; auto-save triggers every 30s

- Version Restore — open Version History; diff view; click Restore

# 8.  Testing Strategy

| Test Type | Tool | Coverage Target |
| --- | --- | --- |
| Unit — State / Logic | Vitest | All Zustand stores, filter logic, parser utils — 90%+ |
| Component | Vitest + Testing Library | All chart widgets, config drawers, upload flow — 80%+ |
| Integration — API | Supertest + Vitest | All REST endpoints with mock MongoDB — 85%+ |
| E2E — Critical Paths | Playwright | Upload → Dashboard → Share flow; regression on each PR |
| Performance | Lighthouse CI | LCP < 2.5s, CLS < 0.1 — gates on main branch |
| Accessibility | axe-core + Playwright | Zero critical violations on all pages |
| Visual Regression | Percy (Storybook) | Chart component snapshots; flags unintended style changes |

# 9.  Phased Delivery Roadmap

| Phase | Weeks | Deliverables | Exit Criteria |
| --- | --- | --- | --- |
| Phase 1 — Foundation | Weeks 1–2 | Project setup, monorepo, auth (register/login/JWT), dataset upload, CSV parser, data preview table | User can upload CSV and view parsed table |
| Phase 2 — Core Charts | Week 3 | Bar, Line, Pie, Area charts via Recharts; axis config drawer; basic color picker | All 4 chart types render correctly from uploaded data |
| Phase 3 — Canvas | Week 4 | react-grid-layout canvas, drag-and-drop widget palette, resize, undo/redo, breakpoint layouts | User can build a 3-widget dashboard from scratch |
| Phase 4 — Filters & RT | Week 5 | Filter panel (numeric, category, date), cross-widget filter, 300ms update pipeline, Socket.io sync | Filters update all charts in real-time; shared link reflects changes live |
| Phase 5 — Save & Share | Week 6 | Auto-save, version history, shareable links, view-only mode, embed code, PNG/PDF export | End-to-end flow: create → save → share → view works fully |
| Phase 6 — Polish | Week 7 | Smart suggestions, KPI card, Data Table widget, theming (light/dark), accessibility audit | WCAG AA pass; Lighthouse performance score > 85 |
| Phase 7 — Enhanced | Week 8 | Computed columns, scatter plot, heatmap, annotation layer, plugin API v1, public gallery | Plugin API documented; at least 1 third-party widget demo available |

# 10.  Risk Register & Mitigation

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Large dataset performance degradation | High | Medium | Web Worker parsing, react-virtual, useMemo, lazy widget loading |
| DnD library conflicts (react-grid-layout vs @dnd-kit) | High | Low | Isolate DnD concerns: grid-layout owns position; @dnd-kit owns drag events only |
| CSV/JSON parsing edge cases (malformed data) | Medium | High | Papaparse error callbacks; validation layer with user-friendly error display |
| WebSocket scalability under load | High | Medium | Horizontal scaling with Redis pub/sub adapter for Socket.io |
| Browser memory limits on large datasets | Medium | Medium | Client-side pagination; server-side aggregation API for datasets > 100MB |
| Scope creep on plugin API | Medium | High | Plugin API v1 is read-only render; write capabilities deferred to v3 |
| JWT token theft | High | Low | httpOnly cookies; short 15-min access token; Refresh token rotation |
| Third-party CDN dependency for plugins | Low | Medium | Integrity hashes required on all plugin imports; CSP policy enforced |

# 11.  Success Metrics & KPIs

| Metric | Target (Month 3) | Measurement Method |
| --- | --- | --- |
| Dashboards Created | > 500 unique dashboards | MongoDB count query |
| Time to First Dashboard | < 5 minutes median | FE analytics event: upload → first widget added |
| Filter Update Latency | < 300ms P95 | Performance Observer API, sent to analytics |
| Weekly Active Users | 30%+ WAU/MAU ratio | Auth service event log |
| Shared Dashboard Views | 2+ views per created dashboard | Share link click tracking |
| PDF/PNG Exports | > 100/week | Export button click event |
| Crash Rate | < 0.5% of sessions | Sentry error tracking |
| Lighthouse Score | Performance > 85 ¦ A11y > 90 | Lighthouse CI on every main branch merge |
| Net Promoter Score | > 40 by Week 12 | In-app survey (10% sample) |

# 12.  Future Enhancements  (Post v1)

| Enhancement | Phase | Value |
| --- | --- | --- |
| Live Data Sources (REST API polling / WebSocket streams) | v2 | Real-time dashboards from external APIs (e.g., live stock prices, IoT sensors) |
| AI-Generated Insights (LLM integration) | v2 | Natural language summary of dataset trends powered by Claude API or OpenAI |
| Collaborative Editing (OT / CRDT) | v2 | Google Docs-style multi-user simultaneous editing via Yjs |
| Excel (.xlsx) Import via SheetJS | v2 | Expand upload support; auto-parse multi-sheet workbooks |
| Dashboard Scheduler (Cron Reports) | v2 | Email PDF snapshots on a schedule (daily/weekly) via Node.js cron |
| SQL Query Layer (DuckDB WASM) | v3 | Run SQL queries against CSV datasets directly in browser via DuckDB WASM |
| Native Mobile App (React Native) | v3 | View-only dashboard app; leverages shared component logic |
| Marketplace for Chart Plugins | v3 | Monetized plugin ecosystem; revenue share for plugin authors |
| SSO / Enterprise Auth (SAML / OIDC) | v3 | Enterprise team accounts with SSO integration |
| Public API (REST + Webhooks) | v3 | Programmatic dashboard management; webhooks on data update events |

# 13.  Conclusion

The Advanced Data Visualization Dashboard is purpose-built to prove that a modern, production-grade analytics product can be delivered entirely within the JavaScript ecosystem — from the React-powered drag-and-drop canvas, through Node.js APIs and Socket.io real-time sync, to client-side PDF export and in-browser CSV parsing.

The v2.0 enhancements — plugin API, computed columns, smart suggestions, annotation layer, and an accessibility-first approach — elevate this from a student project to a commercially viable SaaS product. The phased 8-week roadmap ensures each phase delivers a usable, demonstrable milestone.

Final Statement: This product is not just a dashboard builder. It is a demonstration that JavaScript, applied with architectural discipline, can own the entire analytics product stack end to end.

Document prepared for development team review. All specifications are subject to refinement during sprint planning.